Agile Backlog & Sprint Plan

Problem Statement #53 — Freelance Content Creator Escrow Platform

Lab 2: Agile Backlog Creation & Sprint Simulation in Jira

## How this maps to Lab 1

Each Epic groups the FRs from Lab 1's requirements table into a coherent user-facing theme, in the natural order the workflow actually happens: set up the milestone and fund it → submit and review the draft → approve and get paid. FR-001 → Epic 3, FR-002 → Epic 1, FR-003 & FR-004 → Epic 2, FR-005 → Epic 3. NFR-001 (watermark < 5s) and NFR-002 (encrypted/PCI-DSS payments) are not separate epics — they're carried as acceptance criteria on Story 2.2 and Story 3.2 respectively, which is standard practice: NFRs constrain how a story is built, they rarely justify their own epic.

## Backlog: Epics & User Stories

| Epic | Story | Description (As a / I want / So that) | Priority | Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| Epic 1: Milestone Setup & Escrow Funding | 1.1 Define Milestone Terms | As a Content Creator or Client Sponsor, I want to define a milestone with a description, due date, and payment amount, so that both parties agree on scope and cost before work begins. | High | 3 | Sprint 1 |
| Epic 1: Milestone Setup & Escrow Funding | 1.2 Reserve Escrow Funds | As a Client Sponsor, I want the payment amount automatically reserved in escrow when I create a milestone, so that the creator trusts the funds are secured. | High | 5 | Sprint 1 |
| Epic 2: Draft Submission, Watermarking & Review | 2.1 Submit Draft Deliverable | As a Content Creator, I want to upload a draft media file against a milestone, so that the sponsor can review my work before I get paid. | High | 3 | Sprint 1 |
| Epic 2: Draft Submission, Watermarking & Review | 2.2 Automatic Draft Watermarking | As a Content Creator, I want every draft I upload to be automatically watermarked in under 5 seconds, so that my unpaid work cannot be misused before payment. | High | 8 | Sprint 1 |
| Epic 2: Draft Submission, Watermarking & Review | 2.3 Review Draft Deliverable | As a Client Sponsor, I want to view the watermarked draft, so that I can judge whether it meets the milestone requirements. | High | 2 | Sprint 1 |
| Epic 2: Draft Submission, Watermarking & Review | 2.4 Request Revision | As a Client Sponsor, I want to request a revision with mandatory comments, so that the creator knows exactly what to fix before I approve. | Medium | 3 | Sprint 2 |
| Epic 3: Milestone Approval, Payment Release & Tracking | 3.1 Approve Milestone Sign-off | As a Client Sponsor, I want to formally sign off on an approved draft, so that the creator is paid promptly and the transaction is non-repudiable. | High | 5 | Sprint 2 |
| Epic 3: Milestone Approval, Payment Release & Tracking | 3.2 Release Milestone Payment | As a Content Creator, I want escrowed funds released automatically once the sponsor signs off, so that I don't have to chase payment manually. | High | 8 | Sprint 2 |
| Epic 3: Milestone Approval, Payment Release & Tracking | 3.3 Track Payment & Milestone Status | As a Content Creator, I want a live dashboard of every milestone's status and escrowed amount, so that I always know where I stand. | Medium | 3 | Sprint 2 |

## Story Point Rationale

• 2–3 points: simple CRUD/UI work with low uncertainty (view a draft, fill a form, read a dashboard).

• 5 points: involves an external integration or a security-sensitive step (escrow reservation, non-repudiable sign-off).

• 8 points: highest complexity/uncertainty — real-time media processing under a hard latency NFR (2.2), and payment-gateway release with retry/failure handling under a compliance NFR (3.2).

## Sprint Allocation

| Sprint | Stories Included | Total Points |
| --- | --- | --- |
| Sprint 1 (Week 1) | 1.1, 1.2, 2.1, 2.2, 2.3 — milestone setup through draft review | 21 |
| Sprint 2 (Week 2) | 2.4, 3.1, 3.2, 3.3 — revision, approval, payment release, tracking | 19 |

## Running the Two Sprints

Drag the Sprint 1 stories (21 pts) into “CK Sprint 1,” start it with a 1-week duration, then move all 5 cards To Do → In Progress → Done and click Complete Sprint. Repeat with the Sprint 2 stories (19 pts) in “CK Sprint 2.” Two sprints of similar size (21 vs 19) give you a burndown/velocity comparison worth discussing in your reflection — don't finish both instantly; move a couple of cards to In Progress, wait a minute, then to Done, so the burndown chart actually shows a staircase instead of one vertical drop.

## Fastest Way to Build This in Jira (saves ~30 min)

A ready-to-import file, Jira_Backlog_Import.csv, is included alongside this document with all 3 Epics and 9 Stories, descriptions, priorities and story points pre-filled. To use it:

1. In Jira, click the gear icon (Settings) → System → External System Import → CSV.

2. Choose the file and select your Coffee-Kiosk-style project (e.g. “Escrow-CK”) as the target.

3. Map columns: Issue Type → Issue Type, Epic Name → Epic Name, Epic Link → Epic Link, Summary → Summary, Description → Description, Priority → Priority, Story Points → Story Points (custom field).

4. Import — Jira creates the 3 Epics first, then links all 9 Stories to them automatically.

If your instructor requires manual creation (to see you use the UI), use this table as your copy-paste source instead — it's the same content.